# JISC Software Quality Plan Template

### 1. Quality Expectations

The project will deliver the eLearning Tool(s) as specified in their proposal and refined in the JISC project plan document in line with following standards/guidelines:

- JISC Open Source Policy November 2004

- JISC (draft) Software Quality Assurance May 2005

- JISC Project Management Guidelines March 2005

- Release versions of development and final code are to placed with http://sourceforge.net/

- Software should be driven by the requirements set in the pedagogical evaluation plan.

- Software should be robust, maintainable and extendable (see JISC (draft) Software Quality Assurance August 2004).

Tolerances

- Cost – project musts be completed within agreed grant.

- Time – project musts be completed by 31st March 2006.

- Scope – given the short time scale of the project the scope of the deliverable (i.e. eLearning Tool(s) may be narrowed to ensure completion on time and to budget. Any changes to scope must be agreed with the programme manager and documented via the change control procedure.

- Quality – project must adhere to the standards as defined for open standards, open source and software quality

### 2. Acceptance Criteria

Successful completion of a peer-review of the projects software outputs and development process.

### 3. Quality Responsibilities

Project overview: Sean Faughnan

Quality overview: Marion Manton
Milestone assurance and macro scheduling:  Marion Manton

Micro scheduling and day-to-day quality: David White

Primary code QA: David Balch

Secondary code QA: Tjitske Kamphuis
Outputs assessment /quality: Tjitske Kamphuis

### 4. Standards and Technologies

IMS CP:  http://www.imsglobal.org/content/packaging/index.cfm (Version 1.1.3)
IMS MD: http://www.imsglobal.org/metadata/index.cfm (Version 1.2.2)
XML: http://www.w3.org/XML/ (Version 1.0)
Eclipse IDE: http://www.eclipse.org/ (Version 3)
UML: http://www.uml.org/ (Version 1.0)

Java: http://java.sun.com/ (Version 1.4.2)

Annotation / Coding standards will follow the Reload development guidelines: http://cvs.sourceforge.net/viewcvs.py/*checkout*/x4l-reload/reload/docs/developer/Reload%20Developer%20Guide.doc?rev=1.9

### 5. Quality Control and Audit Processes

- Work packages with milestones give an overall timetable to work against.

- Fortnightly  project team meetings chaired by Marion Manton ensure that cross-project issues are raised and identified.

- All development goals listed and discussed in the project wiki. (http://projects.edgewall.com/trac/wiki/TracWiki) run by David Balch.

- The wiki will be updated as the project develops, reflecting the current state of the project.

- Monthly project team meetings chaired by Marion Manton to discuss overall project trajectory.

- Outputs reviewed and verified by Tjitske Kamphuis.

- Team members allocated specific QA roles (see Section 3).

- Detailed prototype of the WCKER created to act as a benchmark.

### 6. Change Control and Configuration Management Processes

Use of version control to capture development history, enabling examination of, and roll back to earlier stages of development.

Change requests (e.g. feature requests/changes, bugs, etc.) are managed using Trac bug tracking software, following these steps:

- A person identifying a bug, enhancement, etc. creates a ticket in Trac, describing the issue.

- The ticket is reviewed by the code QAs and assigned to the relevant team member.

- Relevant person develops solution, working with other team members as necessary.

- QA reviews proposed solution - if satisfactory, it is approved and the ticket closed. If not satisfactory, the solution is redeveloped.

- Satisfactory solution checked into version control (Subversion, See section 7).

### 7. Quality Tools

- Trac for issue tracking, incorporating a wiki for project documentation: http://www.edgewall.com/products/trac/

- Subversion version control: http://subversion.tigris.org/

- Dedicated project server with:

- Automated software build